TOWN OF BURKE BOARD MINUTES

Wednesday, September 27, 2023 at 5:30 p.m.

5365 Reiner Rd., Madison WI 53718

Attendance: Kevin Viney, Town Chair, Supervisors Jeff Stieren and Lisa Rubrich (via telephone). Staff in attendance: Administrator/Clerk/Treasurer PJ Lentz

- ADMINISTRATIVE

  - Determination that a quorum is present and that the meeting was properly posted.

  - Called to Order by Kevin at 5:30 p.m.

- OLD BUSINESS

- JAD Development, LLC and the Final Lift to Wood Drive

- Tri County Scheduled to complete the final lift within 3 weeks as contracted with Jerry Wood

- Extend Development Agreement Completion Date from September 23, 2023 to December 1, 2023

- Recall Motion for Sealed Bids

- Recall Motion to Call Letter of Credit

- Expenses to Town

Kevin explained that Jerry Wood has signed a contract with Tri County Paving to complete the final lift on Wood Drive in hopes to curd the calling of his line of credit by the Town. The Town made motion at the September 20 meeting to call the letter of credit and go for bids to complete the work by the end of the year. The Town will extend the completion date from September 23 to December 1, 2023, to allow for Mr. Wood to do the project. The following motions are to recall the motions from September 20, 2023 to allow for this extension of time. If the work is not completed, the Town will take up the topic at the Town Board meeting. Any costs incurred so far will be paid for by the Town.

Motion by Lisa, second by Jeff to extend the development agreement completion date to December 1, 2023. Motion carried.

Motion by Jeff, second by Lisa to Recall the motion to go for sealed bids since Jerry Wood is contracting with Tri County to complete the project. Motion carried.

Motion by Lisa, second by Jeff to Recall Resolution 09202023G calling for the letter of credit. Motion carried.

Motion by Jeff, second by Lisa to keep the (Wood Drive) costs in house. Motion carried.

- ADJOURNMENT

Motion by Kevin, second by Jeff to adjourn at 5:36 p.m. Motion carried.

Approved: 10.18.2023 at Town Hall and TownofBurke.com