# Town Of Burke

# Parks Advisory Committee Minutes

June 3, 2025 at 5:00 pm

Burke Town Hall

5365 Reiner Rd, Madison WI  53718

In Attendance: Lisa R (Committee Chair), Marie, Mike, Natalie, and Gary

Absent: Beth

Also in Attendance: PJ, Town Clerk and James, Public Works Parks, and Justine, resident

- Lisa called the meeting to order at 5:00 pm

The Committee welcomed Justine O, town resident, to the meeting. She lives by Ledges Park and is interested in the open seat on the committee.

- Requests for Repair, Maintenance, Suggestions.

- 2022-2026 Parks and Open Space Plan

- Prairie space Update – Lars with Dane Cty Parks will be stopping out to see the prairie and give suggestions on mowing etc.

- Tree Update – Foxmoor trees have caterpillars and one tree at Rattmann looks dead

- Shelters

Motion by Mike, second Natalie, to wrap Ledges ($8,224) and Huntington ($9,110) Shelters. Motion carried.

- Tables/Benches – Possible new company with affordable equipment/tables called Playground Outfitters.

- Powerwash at Town Hall Park should take place tomorrow (June 4)

- Sand/Pea Gravel – Oak Ridge is completed; the sand will need to be moved. The next park work will be in July.

- Oak Ridge – swing set estimate to wrap is about $400

- Any Park concerns not addressed above.

James explained his work with the pond pumps for Rattmann and Town Hall ponds. The pumps are for aeration with the Rattmann pump costing $400 to repair and $900 at Town Hall because there are 3 pumps.

Motion by Marie, second Gary to spend no more than $1,000 for aerator and cover for Rattmann Pond. Motion carried.

Motion by Mike, second Marie to approve (review products first) the Poblocki estimate of $18,200 for the Gehrke court. Motion carried.

Motion by Marie, second Natalie to resurface Oak Ridge court using Everline for $2,695. Motion carried.

- Approve Minutes

- Next meeting date: July 1, 2025

The committee will skip the December and January meetings.

- Adjourn

Motion by Mike, second Gary, to adjourn the meeting at 6:14 pm.

PJ Lentz, Clerk approved 7.1.2025